# BuyHat Frontend — Phase 9: Profile & Account

Principal Frontend Architecture

2026-06-27

Table of Contents

# Phase 9 — Profile & Account

Part of FRONTEND_PROJECT_PLAN.md. Prerequisite: Phase 8 complete. Builds the self-service account area + wishlist, reusing the Phase-7 AddressForm.

## 1. Objective

Complete the customer account: a dashboard with sidebar nav, profile editing, full address book (CRUD + set-default), notification preferences, the wishlist page, and the ability to write a review on the product page.

## 2. Architecture

app/(shop)/account/layout.tsx          # refactor: RequireAuth + AccountSidebar + content
app/(shop)/account/page.tsx            # dashboard
app/(shop)/account/profile/page.tsx    # profile edit
app/(shop)/account/addresses/page.tsx  # address book
app/(shop)/account/notifications/page.tsx
app/(shop)/wishlist/page.tsx           # wishlist (top-level; client-only, no auth)
features/profile/
  schemas/profile-schema.ts
  hooks/use-profile.ts                 # useProfile, useUpdateProfile
  hooks/use-addresses.ts (extend)      # + useUpdateAddress, useDeleteAddress, useSetDefaultAddress
  hooks/use-notification-preferences.ts
  components/account-sidebar.tsx · account-dashboard.tsx · profile-form.tsx
             address-book.tsx · notification-preferences-form.tsx
features/wishlist/components/wishlist-view.tsx
features/reviews/
  hooks/use-reviews.ts                 # useCreateReview
  components/review-form.tsx           # star input + title + body (authed users; PDP reviews tab)

### Wishlist store refactor

The Phase-5 wishlist stored only ids; there is no batch get-products-by-ids endpoint, so the wishlist page would need N fetches. Refactor the store to persist a product snapshot (ProductSummary) so the wishlist page renders instantly from the store (and works offline). Update ProductCard / AddToCartSection (pass the product) and the header count (items.length).

### Notes / API limits

- “My Reviews” list page is omitted — the backend exposes no per-user review list. Instead, review writing/editing happens on the PDP (createReview), rounding out the reviews feature.

## 3. Behavior details

| Concern | Behavior |
| --- | --- |
| Dashboard | greeting + quick-link cards (Orders, Addresses, Profile, Notifications, Wishlist) |
| Profile | RHF+Zod (firstName/lastName/displayName/phone/marketingOptIn); email read-only; toast on save |
| Addresses | list with default badges; add/edit (AddressForm in dialog), delete (confirm), set default |
| Notifications | switches for marketingEmail/Sms/Push; optimistic-free PUT; toast |
| Wishlist | grid of ProductCard from the store; remove via heart; empty state |
| Reviews | star + title + body form on PDP for authed users; “sign in to review” otherwise |
| Nav | AccountSidebar active state via usePathname; logout action |

## 4. Files to Modify

store/wishlist-store.ts · hooks/use-wishlist.ts · features/catalog/.../product-card.tsx · features/catalog/.../add-to-cart-section.tsx · components/layout/shop-header-container.tsx · features/profile/hooks/use-addresses.ts · features/catalog/.../product-tabs.tsx (mount review form).

## 5. Validation Checklist

- ☐ lint / typecheck / format / build green.

- ☐ Account sidebar nav with active states; all sections reachable; logout works.

- ☐ Profile loads + saves; address CRUD + set-default work and refresh.

- ☐ Notification switches persist.

- ☐ Wishlist add/remove reflects on the page + header count; survives reload.

- ☐ Authed user can submit a review on a PDP; list refreshes; guests see a sign-in prompt.

- ☐ Guests redirected to login from /account/*; /wishlist works for guests.

## 6. Self-Review Criteria

Reuse (AddressForm, ProductCard, status/switch primitives) · DRY (one wishlist source) · A11y (forms, dialogs, switches, star input) · Type safety · Resilience (empty/error) · Separation (hooks vs UI).

## 7. Out of Scope

Staff/admin (Phases 11–12) · CMS homepage (Phase 10) · review moderation (Phase 12) · per-user review list (no API) · avatar upload.