# BuyHat — Frontend Project Plan

Production-grade Next.js 15 storefront + admin panel · 13-phase roadmap

Principal Frontend Architecture

2026-06-27

Table of Contents

# BuyHat Frontend — Project Plan

Status: Planning complete. Execution proceeds phase by phase (Phase 0 → Phase 13). Single source of truth for UI: buyhat_e_commerce_design_system (nexus — SaaS Commerce Velocity). Backend contract: Buyhat_backend (http://localhost:3000/api/v1) + docs/BuyHat.postman_collection.json.

## 1. Objective

Build the complete, production-ready frontend for the BuyHat e-commerce platform: a public customer storefront and an admin panel, implemented as one Next.js 15 (App Router) application with route groups. The codebase must be maintainable, scalable, secure, accessible (WCAG AA), performant (Core Web Vitals), and faithful to the existing Design System. No redesign — implement the provided designs with production-quality code.

This is not a prototype.

## 2. Tech Stack (locked)

| Concern | Choice |
| --- | --- |
| Framework | Next.js 15 (App Router, React Server Components) |
| Language | TypeScript (strict) |
| Styling | Tailwind CSS v4 (@theme tokens) |
| UI primitives | shadcn/ui + Radix UI + Lucide icons |
| Server state | TanStack Query v5 |
| Global client state | Zustand |
| Local state | useState / useReducer |
| Forms | React Hook Form + Zod |
| HTTP | Axios (single instance + interceptors) |
| Auth | JWT access (memory) + refresh (httpOnly cookie via BFF) |
| Charts | Recharts (admin analytics) |
| DnD | @dnd-kit (CMS builder, order kanban) |
| Tables | TanStack Table (admin data grids) |
| Tooling | ESLint, Prettier, Husky, lint-staged, commitlint |
| Testing | Vitest + Testing Library (unit), Playwright (e2e, optional) |

## 3. Architecture

### 3.1 Application model

One Next.js app, three route groups:

- app/(shop)/… — public + authenticated customer storefront

- app/(admin)/… — role-guarded admin panel

- app/(auth)/… — login / register / password flows

- app/api/… — BFF route handlers (auth proxy, cookie management, image proxy if needed)

### 3.2 Folder structure (feature-based)

src/
  app/                      # Next.js routes (thin — compose features)
    (shop)/ (admin)/ (auth)/ api/
  components/
    ui/                     # shadcn primitives (button, input, dialog…)
    shared/                 # cross-feature composites (DataTable, EmptyState, Pagination, PriceTag, RatingStars, Countdown…)
    layout/                 # headers, footers, sidebars, shells
  features/
    auth/ catalog/ cart/ checkout/ orders/ profile/
    reviews/ promotions/ cms/ inventory/ payments/ admin-dashboard/ search/
      <feature>/
        components/         # feature-owned UI
        hooks/              # TanStack Query hooks
        api/                # service functions (typed)
        schemas/            # Zod schemas
        types.ts
  services/                 # api-client + low-level domain services
  hooks/                    # generic reusable hooks (useDebounce, useMediaQuery…)
  store/                    # Zustand stores (auth, ui, wishlist, cart-drawer)
  lib/                      # query-client, utils, formatters, cn, guards
  types/                    # shared/global types + API DTOs
  config/                   # env, routes, query-keys, site config
  constants/                # enums, role maps, status maps
  providers/                # QueryProvider, ThemeProvider, AuthProvider…
  styles/                   # globals.css (@theme tokens)
  assets/

### 3.3 Data-flow contract

Component → Feature Hook (TanStack Query) → Service (typed) → Axios api-client → Backend. UI never calls fetch/axios directly. Services never contain React. Hooks own caching/invalidation.

### 3.4 State ownership rules

- Server data (products, cart, orders, inventory, reviews, promotions, profile) → TanStack Query only.

- Global client UI (auth session snapshot, cart drawer, mobile menu, wishlist ids, theme, filter-panel open) → Zustand only.

- Ephemeral component state (inputs, modal open, checkout step) → local React state.

- Never Zustand for server data; never TanStack Query for UI state; never Redux.

## 4. Design System Reference (tokens)

| Role | Token | Usage |
| --- | --- | --- |
| Primary | Deep Blue #1E3A8A | structure, nav, brand, prices |
| CTA / Accent | Orange #F97316 | only primary conversion (Add to Cart, Checkout) |
| Success | Emerald #006C49 | in-stock, paid, active |
| Urgency | Red #BA1A1A | low stock, countdowns, destructive |
| Stars | Gold #FACC15 | ratings |
| Surface base | #F8FAFC | page background |
| Card | #FFFFFF + 1px #E2E8F0 + soft shadow | level-1 elevation |
| Fonts | Manrope (head/price), Inter (body/UI), JetBrains Mono (SKU/meta) | typography |
| Radius | 12px card/input, 8px button, pill chips | shapes |
| Grid | 8pt scale, 12-col desktop, 24px gutter, 1280px max | layout |
| Currency | BDT (৳) | locale = Bangladesh single-seller |

Elevation = tonal layers + soft ambient shadows; overlays use 8px backdrop blur. Skeletons mirror component radius. Empty states centered with a primary action.

## 5. Backend Contract (locked)

- Base URL http://localhost:3000/api/v1 (global prefix api, URI version v1). CORS *.

- Auth: register/login/refresh → { accessToken, refreshToken, tokenType }; refresh & logout take { refreshToken } in body; GET /auth/me → { id, email, roles[] }.

- Roles: CUSTOMER, ADMIN, INVENTORY_MANAGER, CUSTOMER_SUPPORT, MARKETING_MANAGER.

- Guest cart via X-Guest-Id header; POST /cart/merge on login.

- Endpoint families: auth, users(+addresses), categories, attributes(+options), brands, products(+detail/publish/variants/attribute-values/media), variants, cart(+coupon/merge), inventory(+movements/reserve/release/confirm), orders(+status/cancel/returns), payments(+initiate/webhook/refund/capture), coupons, flash-sales(+active), promotions, cms(homepage/sections/banners/popups/landing-pages), reviews(+moderation), notifications(prefs/templates), reports(sales/products/customers/inventory), audit, health.

## 6. Locked Decisions (Decisions Log)

| # | Decision | Choice | Rationale |
| --- | --- | --- | --- |
| FD1 | App topology | Single Next.js app, route groups (shop)/(admin)/(auth) | Shared components, one build, simpler ops; matches brief src/. |
| FD2 | Auth token storage | BFF httpOnly cookies — refresh token in httpOnly+Secure+SameSite cookie via Next route handlers; access token in memory | XSS-safe, silent refresh + rotation, SSR can read session. |
| FD3 | Payments UI | Show bKash/Nagad/Card/COD; COD fully wired; online methods routed through MOCK gateway + webhook | Designs preserved; full flow works today; swap to real adapters later with no UI change. |
| FD4 | Design language | nexus SaaS Commerce Velocity tokens are canonical; premium-storefront screens used only for page layouts nexus lacks (product detail, wishlist, profile, order confirmation), re-skinned to nexus tokens | Brief names nexus as the design system. |
| FD5 | Brand | “BuyHat” replaces mock placeholders (“LUXE RETAIL”/“Commerce Velocity”) | Real brand. |
| FD6 | Currency/locale | BDT ৳, en-BD number formatting | Matches checkout design + payment methods. |
| FD7 | Rendering strategy | RSC + SSR for SEO pages (home, PLP, PDP), ISR for CMS homepage, CSR islands for interactive widgets | Core Web Vitals + SEO. |

## 7. Phase Roadmap (0 → 13)

Each phase ends with a self-review (architecture, code quality, SOLID/DRY, a11y, performance, security, responsiveness, type-safety, reusability) and must satisfy production-quality before the next begins.

### Phase 0 — Repository & Toolchain Bootstrap

Objective: Create the Next.js 15 + TS app and all engineering guardrails. Scope: create-next-app (App Router, TS, Tailwind v4, ESLint); Prettier + import-sort; Husky + lint-staged + commitlint; tsconfig paths (@/*); env schema (env.ts with Zod validation); .env.example; folder skeleton from §3.2; CI lint/typecheck workflow; README. Deliverables: Bootable app, green lint/typecheck/build. Validation: npm run build passes; pre-commit hook blocks bad commits; strict TS on.

### Phase 1 — Design Foundation & Configuration

Objective: Encode the Design System and core config. Scope: Tailwind v4 @theme tokens (colors, fonts, radius, spacing, shadows) from §4; fonts via next/font (Manrope, Inter, JetBrains Mono); globals.css; cn() util; site config, route constants, query-key factory; providers (QueryProvider with hydration, ThemeProvider, Toaster); base metadata + SEO defaults; money/date/number formatters (BDT). Deliverables: Themed shell renders; tokens usable as Tailwind classes. Validation: Token parity with DESIGN.md; fonts load with no CLS; providers mounted.

### Phase 2 — Shared UI Component Library

Objective: Build the reusable, accessible primitives + composites every page consumes. Scope: shadcn primitives (Button w/ CTA/secondary/ghost variants, Input, Select, Checkbox, Radio, Dialog, Sheet/Drawer, Dropdown, Tabs, Tooltip, Badge, Toast, Skeleton, Pagination, Accordion, Avatar, Switch, Slider). Shared composites: PriceTag, RatingStars, DiscountBadge, StockStatus, QuantityStepper, Countdown, EmptyState, ErrorState, DataTable (sort/filter/paginate/select), SectionHeader, Breadcrumbs, ImageWithFallback (next/image wrapper). Layout shells: ShopHeader (sticky, blur, search, account/wishlist/cart), AnnouncementBar, ShopFooter, AdminSidebar, AdminTopbar. Deliverables: Storybook-less but documented component set; all keyboard + screen-reader accessible. Validation: A11y pass (focus rings, ARIA, semantics); responsive at 360/768/1280; zero duplication.

### Phase 3 — API Layer & Networking

Objective: The only place HTTP lives. Scope: api-client.ts (Axios instance, withCredentials, request/response interceptors, 401→silent refresh queue, retry w/ backoff for idempotent GETs, request cancellation via AbortSignal, typed error normalization); BFF route handlers app/api/auth/[login|refresh|logout] setting httpOnly cookies; guest-id provider (cookie + header injection); all domain services (auth, user, catalog, cart, order, payment, promotion, review, cms, notification, inventory, report, audit) with typed DTOs in types/; TanStack Query client config (staleTime, retry, error boundary integration). Deliverables: End-to-end typed call path; refresh works under concurrent 401s. Validation: No fetch/axios in components; single-flight refresh; typed responses; cancellation on unmount.

### Phase 4 — Authentication & Authorization

Objective: Secure login/register/session + route guards. Scope: (auth) pages (login, register, forgot-password, reset-password, verify-email) with RHF+Zod; auth Zustand store (session snapshot, not tokens); AuthProvider hydrating session from /auth/me; middleware + layout guards for (admin) (role check) and authenticated (shop) routes; logout; guest-cart merge on login; role-based UI gating helper (useHasRole). Deliverables: Working auth with cookie-based refresh; admin routes blocked for non-staff. Validation: Protected routes redirect; refresh rotation; merge fires once; no token in JS-readable storage.

### Phase 5 — Catalog (Listing · Detail · Search)

Objective: Product discovery. Scope: Category/PLP with sidebar filters (dynamic attributes, price range, brand, rating, availability), sort, keyset/load-more; PDP (gallery, dynamic variant selectors from attribute model, qty stepper, sticky Add-to-Cart + Buy Now, trust badges, tabs: description/specs/reviews/shipping, related products, recently-viewed); faceted Search page (/products/search); breadcrumbs; SEO metadata + JSON-LD Product/Breadcrumb; image optimization; skeletons. Deliverables: SSR PLP/PDP, filterable, add-to-cart wired. Validation: <3 clicks to product; SEO tags + structured data; variant logic matches dynamic attribute model.

### Phase 6 — Cart (Guest + Customer)

Objective: Cart with guest support and merge. Scope: Cart drawer (Zustand open state) + full cart page; guest cart via X-Guest-Id; add/update/remove/clear; price-snapshot + revalidation banners; availability annotations; coupon apply/remove; optimistic updates with rollback; mini-cart badge count. Deliverables: Persistent guest cart; coupons; optimistic UX. Validation: Guest→login merge; optimistic rollback on error; stock/price revalidation surfaced.

### Phase 7 — Checkout & Payments

Objective: Low-friction conversion. Scope: 3-step single-page checkout (shipping info — inline + saved address; delivery options; payment methods) per design; RHF+Zod per step with local step state; order summary sidebar (subtotal/shipping/tax/total, BDT); place order → POST /orders; payment initiate (COD confirm-at-placement; bKash/Nagad/Card → MOCK initiate + webhook poll/redirect); inventory revalidation before pay; error/empty states. Deliverables: Working checkout → order → payment → confirmation. Validation: COD + MOCK flows complete; price lock; reservation respected; guest checkout allowed (login at payment step).

### Phase 8 — Orders (Tracking · History · Returns)

Objective: Post-purchase. Scope: Order success page (confirmation + summary + JSON-LD); order history list; order detail with lifecycle timeline (Pending→…→Delivered, plus cancel/return/refund paths); cancel order; request return (RETURN flow); track order. Deliverables: Full order lifecycle UI. Validation: Timeline matches backend states; cancel/return guarded by status; optimistic refresh.

### Phase 9 — Profile & Account

Objective: Self-service account. Scope: Customer dashboard; profile edit (RHF+Zod, PATCH /users/me); address book (CRUD + set default); my reviews; notification preferences; my orders entry; wishlist page (Zustand ids + product hydration). Deliverables: Complete account area. Validation: Address default toggle; optimistic profile save; wishlist persists.

### Phase 10 — CMS-Driven Homepage & Promotions Surface

Objective: Configurable storefront home. Scope: Render GET /cms/homepage sections (hero slider, flash-sale countdown, category grid, featured/best-sellers, brands, banner, newsletter) via a section registry (type→component); ISR; announcement bar; promotion popup engine (rules: once/session/after-Ns/exit-intent; audience guests/users/all); active banners; flash-sale countdown + active products; related/recently-viewed surfaces. Deliverables: Dynamic, admin-controlled homepage. Validation: Unknown section types degrade gracefully; popup rules honored; ISR revalidation.

### Phase 11 — Admin: Catalog, Inventory, Orders, Customers

Objective: Operational admin core. Scope: Admin shell (sidebar nav + role gating); Dashboard (KPI cards, revenue chart [Recharts], fulfillment distribution, recent activity, reports endpoints); Products table (bulk actions, inline status toggle, filters, pagination); Product/Variant editor; Dynamic Attribute Builder (categories ↔ attributes ↔ options); Categories tree; Inventory (stock table, low-stock alerts, stock-in/out/adjustment/return/damage modals, movements ledger); Orders kanban (DnD status transitions, order drawer, returns moderation); Payments tracking + refunds; Customers list/detail (status/roles). Deliverables: Staff can run the store. Validation: Tables sort/filter/paginate/bulk; inline edit; kanban transitions call status API; role guards enforced.

### Phase 12 — Admin: CMS Builder, Promotions, Reviews, Reports, Settings

Objective: Marketing + governance admin. Scope: CMS Homepage Builder (3-panel: page-structure DnD list with visibility toggles · live device preview · section config panel; save/discard draft); Banner & Popup management (schedule/audience/rules); Coupons / Flash-sales / Campaigns CRUD; Reviews moderation queue (approve/reject); Reports (sales/products/customers/inventory with date ranges + export); Notifications templates; Settings + Role management; Audit log viewer. Deliverables: Full marketing + governance suite. Validation: Builder DnD + live preview + persistence; schedule/audience honored; reports parameterized; RBAC.

### Phase 13 — Optimization, Hardening & Release Readiness

Objective: Production polish. Scope: Code-splitting + dynamic imports audit; route-level Suspense + streaming; image/CDN tuning; bundle analysis; prefetching + cache headers; Core Web Vitals (LCP/CLS/INP) pass; full a11y audit (axe); SEO (sitemap.xml, robots.txt, canonicals, OG/Twitter, JSON-LD coverage); error boundaries + global error/loading/not-found; security headers (CSP, etc.); skeleton/optimistic coverage; final cross-feature self-review + refactor. Deliverables: Release-ready build. Validation: Lighthouse ≥ targets; axe clean; bundle within budget; all flows resilient offline/slow.

## 8. Cross-Cutting Requirements (every phase)

- Accessibility (WCAG AA): keyboard nav, focus management, ARIA, semantic HTML, contrast.

- Performance: RSC-first, client components only when needed; lazy/dynamic; next/image; Suspense + streaming; skeletons; optimistic updates; prefetch.

- SEO: metadata, OG/Twitter, JSON-LD, canonical, breadcrumbs, sitemap/robots ready.

- Security: httpOnly refresh cookie, no secrets client-side, input validation (Zod), output encoding, RBAC guards, CSRF-safe BFF.

- Code quality: SOLID, DRY, KISS, composition over inheritance, strict TS (no any), separation of concerns, no duplicated business logic.

- Output per phase: Objective · Files to Create · Files to Modify · Implementation Plan · Code · Explanation · Validation Checklist · Self-Review.

## 9. Milestones

| Milestone | Phases | Outcome |
| --- | --- | --- |
| M1 — Foundation | 0–3 | App boots, design tokens, full API layer |
| M2 — Customer MVP | 4–7 | Browse → cart → checkout → pay |
| M3 — Customer Complete | 8–10 | Orders, account, CMS home, promotions |
| M4 — Admin Complete | 11–12 | Full operational + marketing admin |
| M5 — Production Ready | 13 | Optimized, audited, release-ready |

## 10. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Dynamic attribute/variant complexity | Drive PDP selectors + admin builder from backend attribute model; no hardcoded attributes. |
| Backend evolving (uncommitted phases) | Services typed + isolated; only service files change if API shifts. |
| Payment adapters incomplete | FD3 — MOCK-backed online methods, COD real; UI stable across swap. |
| SSR + httpOnly auth interplay | BFF route handlers + server-readable session; documented in Phase 4. |
| Scope size | Strict phase gating + per-phase self-review; shared components prevent rework. |

This plan is the frontend counterpart to the backend PROJECT_PLAN.md. Execution begins at Phase 0 and proceeds sequentially; no phase is skipped, and each is self-reviewed to production quality before the next.