# BuyHat Frontend — Phase 1: Design Foundation & Configuration

Principal Frontend Architecture

2026-06-27

Table of Contents

# Phase 1 — Design Foundation & Configuration

Part of FRONTEND_PROJECT_PLAN.md. Prerequisite: Phase 0 complete. Design source of truth: nexus SaaS Commerce Velocity (buyhat_e_commerce_design_system).

## 1. Objective

Encode the Design System and the app’s core runtime configuration into the codebase so that every subsequent component is token-driven and consistent. After this phase, a developer can build any screen using semantic Tailwind classes (bg-primary, text-cta, font-heading, rounded-card, shadow-card) and the global providers (data, theme, toasts) are mounted.

No feature UI is built here — this is the foundation Phases 2–13 consume.

## 2. Scope

- Design tokens — Tailwind v4 @theme mapping of the full nexus palette, typography, radii, shadows, container, and z-index, exposed as semantic CSS variables + shadcn-compatible names.

- Fonts — Manrope (headings/prices), Inter (body/UI), JetBrains Mono (SKU/meta) via next/font/google, wired as CSS variables with display: swap (no CLS).

- cn() utility — clsx + tailwind-merge for safe conditional class composition.

- Formatters — BDT money (৳), dates, relative time, compact numbers, percentages (locale en-BD).

- Config — site.ts (brand/SEO defaults), routes.ts (typed route map), query-keys.ts (centralized TanStack Query key factory).

- Constants — roles, order/payment/review status → label + tone maps (single source for badges).

- Providers — QueryProvider (TanStack Query client + hydration + Devtools in dev), ThemeProvider (light-first, class strategy, dark-ready tokens), Toaster (sonner). Composed in a single AppProviders and mounted in the root layout.

- SEO base — shared metadata defaults, viewport, OpenGraph/Twitter scaffolding, theme-color.

## 3. Design Token Mapping (nexus → CSS var → Tailwind)

Light theme (canonical). Values chosen from DESIGN.md + the reference screens.

| Semantic role | Hex | CSS var | Tailwind class examples |
| --- | --- | --- | --- |
| Page background | #F8FAFC | --background | bg-background |
| Foreground text | #0F172A | --foreground | text-foreground |
| Card surface | #FFFFFF | --card | bg-card |
| Muted surface | #F1F5F9 | --muted | bg-muted |
| Muted text | #64748B | --muted-foreground | text-muted-foreground |
| Border / divider | #E2E8F0 | --border | border-border |
| Input border | #E2E8F0 | --input | — |
| Focus ring | #1E3A8A | --ring | ring-ring |
| Primary (structure, nav, brand, price, default button) | #1E3A8A | --primary | bg-primary, text-primary |
| Primary foreground | #FFFFFF | --primary-foreground | text-primary-foreground |
| CTA / Accent (Add to Cart, Checkout — conversion only) | #F97316 | --cta | bg-cta, text-cta |
| CTA foreground | #FFFFFF | --cta-foreground | text-cta-foreground |
| Secondary (slate chips/surfaces) | #0F172A text on #F1F5F9 | --secondary / --secondary-foreground | bg-secondary |
| Success (in-stock, paid, active) | #059669 | --success | bg-success, text-success |
| Warning (low-stock, urgency) | #D97706 | --warning | text-warning |
| Destructive (errors, delete, sold-out) | #DC2626 | --destructive | bg-destructive |
| Gold (star ratings) | #FACC15 | --gold | text-gold, fill-gold |
| Accent surface (hover/active subtle) | #EEF2FF | --accent | bg-accent |

Each color also carries a -foreground pair where it can host text. Tokens are declared in :root and exposed via @theme inline so Tailwind generates the utilities. A .dark block mirrors the structure (deferred styling — light is the shipped theme).

### Typography scale (utility classes)

| Token | Font | Size / Line / Weight | Usage |
| --- | --- | --- | --- |
| display-lg | Manrope | 48/56, 800 (mobile 32/40) | hero headlines |
| headline-lg | Manrope | 32/40, 700 | section titles |
| headline-md | Manrope | 24/32, 700 | card/group titles |
| price-xl | Manrope | 30/36, 700 | primary price |
| body-lg | Inter | 18/28, 400 | lead paragraphs |
| body-md | Inter | 16/24, 400 | default body/UI |
| body-sm | Inter | 14/20, 400 | secondary text |
| label-caps | JetBrains Mono | 12/16, 600, 0.05em | SKU, metadata, eyebrow labels |
| button-text | Inter | 16/20, 600 | buttons |

Implemented as composable component classes in globals.css (@layer components) e.g. .text-display-lg.

### Radii, shadows, container

- --radius: 0.75rem (12px) base → --radius-sm 0.25rem, --radius-md 0.5rem, --radius-lg 0.75rem, --radius-xl 1rem, rounded-card, rounded-button (0.5rem), rounded-full.

- Shadows: --shadow-card (0 4px 12px rgba(15,23,42,.05)), --shadow-card-hover (0 8px 20px rgba(15,23,42,.08)), --shadow-overlay (deep diffuse). Classes shadow-card, shadow-card-hover, shadow-overlay.

- Container: max-width 1280px, gutter 24px (mobile 16px) via a .container-page helper / Tailwind container config.

## 4. Files to Create

| File | Purpose |
| --- | --- |
| src/styles/theme.css (or extend app/globals.css) | @theme tokens + component typography layer |
| src/lib/cn.ts | cn() class-merge utility |
| src/lib/formatters.ts | money/date/number/relative formatters (BDT, en-BD) |
| src/config/site.ts | brand, description, social, SEO defaults |
| src/config/routes.ts | typed route constants (shop/admin/auth) |
| src/config/query-keys.ts | TanStack Query key factory |
| src/constants/roles.ts | Role enum mirror + role labels/guard helpers |
| src/constants/status.ts | order/payment/review status → label + badge tone |
| src/lib/query-client.ts | makeQueryClient() (staleTime, retry, gcTime) |
| src/providers/query-provider.tsx | TanStack Query provider (+ Devtools in dev) |
| src/providers/theme-provider.tsx | next-themes wrapper (light default) |
| src/providers/app-providers.tsx | composes Query + Theme + Toaster |
| src/components/ui/sonner.tsx | Toaster component (shadcn sonner) |
| src/types/common.ts | shared API/result types (Paginated, ApiError, etc.) |

## 5. Files to Modify

| File | Change |
| --- | --- |
| src/app/layout.tsx | wire 3 fonts as CSS vars; mount <AppProviders>; expand metadata + viewport |
| src/app/globals.css | replace Phase-0 baseline with full token system + base layer |
| src/app/page.tsx | restyle boot screen using new tokens/typography (proof tokens work) |
| package.json | add Phase-1 deps |

## 6. Dependencies (Phase 1)

clsx, tailwind-merge, next-themes, @tanstack/react-query, @tanstack/react-query-devtools, sonner, lucide-react. (Zustand, Axios, shadcn primitives, RHF/Zod arrive in their phases — Zod already present from Phase 0.)

## 7. Implementation Steps

- Install Phase-1 dependencies.

- Author the token system in globals.css (:root, @theme inline, @layer base, typography @layer components, .dark skeleton).

- Add fonts in layout.tsx via next/font/google → CSS variables --font-sans/-heading/-mono.

- Implement cn(), formatters, config (site/routes/query-keys), constants (roles/status), common types.

- Build query-client, the three providers, the sonner Toaster; compose AppProviders.

- Mount providers + fonts in root layout; expand metadata/viewport.

- Restyle the boot page to validate tokens render correctly.

- Run validate (lint + typecheck + format) and build; smoke-test runtime.

## 8. Validation Checklist

- ☐ bg-primary, text-cta, bg-success, text-gold, rounded-card, shadow-card, font-heading all resolve.

- ☐ Three fonts load with display: swap; no layout shift; headings = Manrope, body = Inter, mono = JetBrains.

- ☐ cn() dedupes conflicting Tailwind classes correctly.

- ☐ formatMoney(21795) → ৳21,795.00; dates/relative/percent format per en-BD.

- ☐ Providers mounted once at root; Query Devtools appear only in dev; toasts render.

- ☐ npm run validate and npm run build green; runtime serves 200.

- ☐ No any; all config strongly typed; tokens documented.

## 9. Self-Review Criteria

Architecture (tokens single-sourced) · Code quality/DRY (no duplicated color literals in components — always via tokens) · Type safety (typed routes, query-keys, formatters) · Accessibility (color contrast AA for text tokens; focus ring token) · Performance (font swap, no CLS; QueryClient created per-request safe pattern) · Reusability (formatters/cn/config consumed everywhere) · Security (no secrets; providers client-only where needed).

## 10. Out of Scope (later phases)

shadcn primitives & component variants (Phase 2) · Axios api-client & services (Phase 3) · auth/session & Zustand stores (Phase 4) · any page/feature UI. Dark-theme visual tuning is deferred (tokens are structured to support it).