# BuyHat Frontend — Phase 2: Shared UI Component Library

Principal Frontend Architecture

2026-06-27

Table of Contents

# Phase 2 — Shared UI Component Library

Part of FRONTEND_PROJECT_PLAN.md. Prerequisite: Phase 1 complete. Design source of truth: nexus SaaS Commerce Velocity. All components consume Phase-1 tokens.

## 1. Objective

Build the reusable, accessible, typed, responsive component library that every page in Phases 5–13 composes. Three layers: shadcn/Radix primitives (components/ui), cross-feature composites (components/shared), and layout shells (components/layout). No feature/business logic here — presentational, prop-driven, design-faithful building blocks only.

## 2. Approach

- Primitives via shadcn (Radix UI under the hood) added against our existing token system — we do not let the CLI rewrite globals.css; tokens stay Phase-1 canonical. cn resolves to @/lib/cn. tw-animate-css powers Radix enter/exit transitions.

- Button gets a brand cta variant (orange, conversion-only) + success; Badge gets tone variants matching BadgeTone (neutral/info/success/warning/destructive).

- Composites & layout are hand-authored to the reference screens.

- DataTable is a generic, headless wrapper over TanStack Table (sort, paginate, row-select, empty/loading) reused across all admin tables.

## 3. Component Inventory

### 3.1 Primitives — src/components/ui/

button (variants: default·cta·secondary·outline·ghost·destructive·success·link; sizes sm·default·lg·icon) · input · textarea · label · badge (tones) · skeleton · separator · select · checkbox · radio-group · switch · slider · dialog · sheet (drawer) · dropdown-menu · tabs · tooltip · avatar · accordion · sonner (Phase 1).

### 3.2 Composites — src/components/shared/

| Component | Purpose |
| --- | --- |
| PriceTag | price + compare-at (strike) + optional discount %, BDT via formatter |
| DiscountBadge | % OFF pill (CTA/accent) |
| RatingStars | gold stars (full/half), optional count, sizes; accessible label |
| StatusBadge | maps BadgeTone status meta → Badge (orders/payments/returns/reviews) |
| StockStatus | In Stock / Low Stock (N left) / Out of Stock with tone + bar |
| QuantityStepper | −/＋ with min/max/disabled, keyboard + aria |
| Countdown | flash-sale timer (days/hrs/min/sec), client, cleans up; onComplete |
| EmptyState | icon + title + description + primary action |
| ErrorState | error icon + message + retry |
| Spinner | accessible loading spinner |
| SectionHeader | eyebrow + title + description + trailing action |
| Breadcrumbs | semantic nav + JSON-LD-ready trail |
| ImageWithFallback | next/image wrapper: skeleton while loading, fallback on error |
| Pagination | page list + prev/next (storefront load-more & admin tables) |
| DataTable<T> | TanStack Table: columns, sorting, pagination, selection, empty/loading |

### 3.3 Layout shells — src/components/layout/

| Component | Purpose |
| --- | --- |
| AnnouncementBar | dismissible top promo bar (CMS-driven later) |
| ShopHeader | sticky, blurred; logo, primary nav, search, account/wishlist/cart (badge) + mobile Sheet menu |
| ShopFooter | 4-column links + newsletter + brand + legal |
| AdminSidebar | role-aware nav (active state), brand, user block, support/logout |
| AdminTopbar | global search, notifications, help, user dropdown |

## 4. Dependencies (Phase 2)

class-variance-authority, @tanstack/react-table, tw-animate-css, and the Radix packages pulled in by the primitives (react-slot, react-dialog, react-dropdown-menu, react-select, react-checkbox, react-radio-group, react-switch, react-slider, react-tabs, react-tooltip, react-avatar, react-accordion, react-label, react-separator). lucide-react already present.

## 5. Files to Create

components.json (shadcn config, no globals rewrite) · ~19 components/ui/* · ~15 components/shared/* · 5 components/layout/* · src/hooks/use-media-query.ts, src/hooks/use-mounted.ts (support hooks) · light component showcase in app/page.tsx (proof).

## 6. Files to Modify

src/app/globals.css (add @import "tw-animate-css") · package.json (deps) · src/components/ui/button.tsx & badge.tsx (brand variants).

## 7. Accessibility & Quality Bar

Keyboard operable (focus-visible ring token), correct ARIA/roles (Radix provides most), semantic HTML, aria-label on icon-only controls, color contrast AA, reduced-motion respected, responsive at 360/768/1280, no any, every component typed + displayName, no duplication (composites reuse primitives; tones reuse BadgeTone).

## 8. Validation Checklist

- ☐ npm run lint / typecheck / format:check green; build succeeds.

- ☐ Button renders all variants incl. cta (orange) and icon size; Badge renders all tones.

- ☐ Dialog/Sheet/Dropdown/Tooltip open, trap focus, close on Esc/outside, animate.

- ☐ PriceTag/RatingStars/StockStatus/QuantityStepper/Countdown match the design.

- ☐ DataTable sorts, paginates, selects rows; shows empty + loading states.

- ☐ ShopHeader sticky + blur + mobile menu; AdminSidebar active state + role gating prop.

- ☐ Icon-only buttons have aria-label; keyboard nav works.

## 9. Self-Review Criteria

Reusability/composition (composites built from primitives) · DRY (single source for variants/tones) · Accessibility (WCAG AA, keyboard, ARIA, focus) · Type safety (generics for DataTable; no any) · Responsiveness · Performance (client only where needed; tree-shakeable) · Design fidelity to screens.

## 10. Out of Scope (later phases)

Data wiring (cart count, auth menu, search results, nav from CMS) — shells take props/placeholders now and are wired in their feature phases. Feature-specific components (filters, variant selector, checkout steps, CMS builder canvas) live in their feature folders.