# BuyHat Frontend — Phase 4: Authentication & Authorization

Principal Frontend Architecture

2026-06-27

Table of Contents

# Phase 4 — Authentication & Authorization

Part of FRONTEND_PROJECT_PLAN.md. Prerequisite: Phase 3 complete. Builds on the BFF httpOnly-cookie auth (FD2) and the typed authService from Phase 3.

## 1. Objective

Deliver the full authentication experience and authorization guards: session bootstrap (silent refresh), login/register/password flows (RHF + Zod), a global session store, role-based route guards for admin + account areas, logout, and guest-cart merge on login.

## 2. Architecture

### 2.1 Session state

- store/auth-store.ts (Zustand) holds the session snapshot { user, status } — idle → loading → authenticated | unauthenticated. The access token stays in token-storage (single source); the store mirrors the user, not the token.

- AuthProvider runs once on mount: calls authService.refresh() (httpOnly cookie → fresh access token); on success fetches GET /auth/me and sets the session, else marks unauthenticated. This restores the session after a reload (access token is memory-only).

### 2.2 Auth actions (hooks)

useLogin / useRegister / useLogout (TanStack mutations) orchestrate: call BFF via authService → hydrate /auth/me → set store → merge guest cart (cartService.mergeGuestCart then clearGuestId) → invalidate cart/auth queries. meta.silentError keeps auth errors inline (no global toast). useSession / useHasRole are the read selectors.

### 2.3 Guards (defense in depth)

- middleware.ts — coarse, fast, server-side: routes under /admin/* and /account/* require the presence of the refresh cookie, else redirect to /login?redirect=…. (No flash for logged-out users.)

- RequireAuth / RequireRole — client guards that wait for hydration, then enforce auth/roles (roles need /auth/me, which middleware can’t see). Admin layout uses RequireRole(STAFF_ROLES).

## 3. Files to Create

### State & providers

store/auth-store.ts · providers/auth-provider.tsx · middleware.ts.

### Feature — features/auth/

schemas/auth-schemas.ts (login/register/forgot/reset Zod) · hooks/use-auth.ts (login/register/logout) · hooks/use-session.ts (useSession, useHasRole) · components/{auth-card,login-form,register-form,forgot-password-form,reset-password-form,verify-email-content,guards}.tsx.

### Shared

components/shared/text-field.tsx (RHF-friendly labelled input + error) · components/shared/password-field.tsx (show/hide toggle).

### Routes — app/(auth)/

layout.tsx (centered brand card) · login · register · forgot-password · reset-password · verify-email pages. Plus app/(admin)/layout.tsx (shell + RequireRole) and a minimal app/(admin)/page.tsx placeholder (real dashboard = Phase 11).

## 4. Files to Modify

providers/app-providers.tsx (mount AuthProvider).

## 5. Dependencies

react-hook-form, @hookform/resolvers (Zod already present).

## 6. Validation Checklist

- ☐ lint / typecheck / format:check / build green.

- ☐ Boot refresh restores session after reload; status transitions correct; no hydration mismatch.

- ☐ Login/register validate (Zod), show inline server errors, redirect to ?redirect or home.

- ☐ Logout revokes refresh cookie + clears session + query cache.

- ☐ Guest cart merges into user cart on login, exactly once; guest id cleared after.

- ☐ /admin/* blocked for guests (middleware) and for authed non-staff (RequireRole); /account/* requires auth.

- ☐ All icon/inputs accessible (labels, aria-invalid, aria-describedby, focus, keyboard).

## 7. Self-Review Criteria

Security (memory access token, httpOnly refresh, role checks server+client) · Type safety (Zod-inferred form types, typed store) · UX (loading gates, no content flash, inline errors) · DRY (one TextField, one guard pattern) · Accessibility (labelled fields, error association) · Separation (store vs hooks vs UI).

## 8. Out of Scope

Account pages/content (Phase 9) · admin dashboard content (Phase 11) · cart UI (Phase 6 — merge logic lands here, cart rendering later).