# BuyHat Frontend — Phase 5: Catalog (Listing · Detail · Search)

Principal Frontend Architecture

2026-06-27

Table of Contents

# Phase 5 — Catalog (Listing · Detail · Search)

Part of FRONTEND_PROJECT_PLAN.md. Prerequisite: Phase 4 complete. First phase to render real backend data. SEO-critical (SSR + JSON-LD on PDP).

## 1. Objective

Build product discovery end to end: the storefront chrome ((shop) layout), the homepage shell, the Product Listing Page (filters + sort + load-more), the Product Detail Page (gallery, dynamic variant selector, sticky add-to-cart, tabs, related), faceted Search, and Category pages — all token-driven, accessible, responsive, and SEO-optimized.

## 2. Rendering & SEO strategy

- PDP = SSR via serverApi (revalidated) + generateMetadata (title/description/OG) + JSON-LD (Product + BreadcrumbList). Interactive parts (gallery, variant selector, add-to-cart, tabs) are client islands.

- PLP / Category / Search = server page provides generateMetadata + fetches the first page server-side and seeds it as initialData into a client listing (SSR first paint → SEO + no flash), which then owns filtering, sorting, and load-more (useInfiniteQuery).

- Images via next/image (ImageWithFallback); skeletons mirror the grid.

## 3. Architecture

app/(shop)/
  layout.tsx                 # AnnouncementBar + ShopHeader + main + ShopFooter
  page.tsx                   # interim homepage (hero + featured) — CMS in Phase 10
  products/page.tsx          # PLP (SSR seed → client listing)
  products/[slug]/page.tsx   # PDP (SSR + JSON-LD)
  categories/[slug]/page.tsx # category PLP
  search/page.tsx            # faceted search
features/catalog/
  api/catalog-server.ts      # serverApi fetchers (RSC)
  hooks/use-catalog.ts       # useInfiniteProducts, useProductSearch, useCategories, useBrands, useProduct
  components/                # ProductCard, ProductGrid, ProductCardSkeleton, ProductListing,
                             # ProductFilters, SortSelect, ActiveFilters,
                             # ProductGallery, VariantSelector, AddToCartSection, ProductTabs,
                             # RelatedProducts, ProductBreadcrumbs, ProductJsonLd

Cross-feature enablers built here (minimal; expanded later): - store/wishlist-store.ts (Zustand + persist) — ProductCard heart; full page in Phase 9. - features/cart/hooks/use-cart.ts → useAddToCart (cartService.addItem + toast + invalidate) — full cart/drawer in Phase 6. - components/layout/shop-header-container.tsx — wires wishlist/cart counts into ShopHeader.

## 4. Components (key behavior)

| Component | Behavior |
| --- | --- |
| ProductCard | image + badges (discount/new/low-stock) + brand + title + RatingStars + PriceTag + Add-to-Cart (cta) + wishlist toggle; links to PDP |
| ProductGrid | responsive grid (2→4 cols), loading skeletons, empty state |
| ProductFilters | price range (Slider + inputs), brand checkboxes (useBrands), rating, availability; URL-synced; mobile = Sheet |
| SortSelect | Featured / Price ↑↓ / Newest / Top rated |
| ProductListing | composes filters + sort + grid + load-more; reads/writes URL search params; seeded by SSR initialData |
| ProductGallery | thumbnail rail + main image, keyboard-navigable |
| VariantSelector | renders variant-defining attributes (swatch/button/select); resolves the selected Variant → price/stock/add-to-cart |
| AddToCartSection | QuantityStepper + Add to Cart + Buy Now + wishlist + trust badges; sticky on mobile |
| ProductTabs | Description / Specifications / Reviews (read-only) / Shipping |
| RelatedProducts | “You might also like” grid |
| ProductJsonLd | structured data injection |

## 5. Files to Modify

Remove root app/page.tsx (moves into (shop)/page.tsx) · ShopHeader consumed via container.

## 6. Validation Checklist

- ☐ lint / typecheck / format / build green.

- ☐ PDP SSR’d with correct <title>, meta, and Product + BreadcrumbList JSON-LD.

- ☐ PLP/category/search SSR first paint; filters + sort update URL + results; load-more appends.

- ☐ Variant selection updates price/stock/availability; out-of-stock disables add-to-cart.

- ☐ Add-to-cart hits API + toasts; wishlist toggle persists.

- ☐ < 3 clicks to any product; breadcrumbs present; images optimized; skeletons + empty/error states.

- ☐ Keyboard + screen-reader accessible (gallery, variant buttons, filters).

## 7. Self-Review Criteria

Reuse (ProductCard/Grid everywhere) · Performance (SSR seed, next/image, infinite query, skeletons) · SEO (metadata + JSON-LD + canonical + breadcrumbs) · A11y · Type safety (defensive against partial DTOs) · Responsiveness (mobile filter sheet, sticky CTA).

## 8. Out of Scope

CMS homepage sections (Phase 10) · cart drawer/page/coupons (Phase 6) · wishlist page (Phase 9) · write reviews (Phase 9) · recently-viewed (Phase 10).