# BuyHat Frontend — Phase 7: Checkout & Payments

Principal Frontend Architecture

2026-06-27

Table of Contents

# Phase 7 — Checkout & Payments

Part of FRONTEND_PROJECT_PLAN.md. Prerequisite: Phase 6 complete. Decisions: D25 checkout requires login · FD3 show bKash/Nagad/Card/COD (COD real; online via MOCK).

## 1. Objective

Convert the cart into a paid order with a low-friction, single-page 3-section checkout (shipping · delivery · payment) + sticky order summary, then an order success page. Order creation runs the backend’s atomic cart→order conversion (price lock + reservation); the UI surfaces its result.

## 2. Flow & contract

Backend POST /orders body is { shippingAddressId, billingAddressId?, customerNote? } — it converts the current cart server-side (no items in the body) and returns the Order with final totals. Addresses live under /users/me/addresses, so checkout requires auth (guest carts merge on login).

Cart → /checkout (RequireAuth; guest → login?redirect=/checkout → cart merges)
  Section 1 Shipping  : pick saved address (cards) OR add new (AddressForm → POST address)
  Section 2 Delivery  : Standard / Express (display estimate)
  Section 3 Payment   : bKash · Nagad · Card · COD
Confirm Order:
  createOrder({ shippingAddressId, customerNote })           // backend revalidates stock + locks price
  initiatePayment({ orderId, gateway, idempotencyKey })      // COD→COD ; bKash/Nagad/Card→MOCK
  if payment.redirectUrl → redirect ; else → /checkout/success/:orderId
  invalidate cart (it is now consumed)

Payment completion is intentionally defensive (MOCK gateway behavior may vary): follow a redirectUrl if present, otherwise land on the success page which reads (and, while pending, polls) payment status.

## 3. Architecture

features/profile/
  schemas/address-schema.ts        # Zod address (reused in Phase 9)
  hooks/use-addresses.ts           # useAddresses, useAddAddress (Phase 9 extends)
  components/address-form.tsx      # reusable RHF address form
features/orders/
  hooks/use-orders.ts              # useOrder, useOrderPayments (Phase 8 extends)
features/checkout/
  hooks/use-checkout.ts            # usePlaceOrder (create order + initiate payment)
  lib/payment-methods.ts           # method → gateway map + metadata
  components/
    checkout-view.tsx              # orchestrator: sections + summary + place-order
    address-card.tsx               # selectable saved address
    shipping-section.tsx           # saved list + add-new
    delivery-section.tsx           # Standard / Express
    payment-section.tsx            # method cards (+ card fields when Card)
    checkout-summary.tsx           # items + totals + Confirm Order + trust
    order-success.tsx              # confirmation + payment status (polls if pending)
app/(shop)/checkout/page.tsx                    # RequireAuth + CheckoutView
app/(shop)/checkout/success/[orderId]/page.tsx  # RequireAuth + OrderSuccess

## 4. Behavior details

| Concern | Behavior |
| --- | --- |
| Auth gate | /checkout wrapped in RequireAuth; guests bounce to login then return (cart merges) |
| Empty cart | redirect/empty-state to /products (cannot checkout an empty cart) |
| Addresses | select saved (radio cards, default pre-selected) or add new (AddressForm → saved → auto-select) |
| Delivery | Standard ৳60 / Express ৳120 — display estimate; backend total is authoritative |
| Payment | bKash/Nagad/Card/COD; gateway = COD or MOCK; idempotencyKey = crypto.randomUUID() |
| Stock/price | enforced by POST /orders (atomic); failures surfaced inline (e.g. “item out of stock”) |
| Success | order number, items, totals, address, payment status; polls getByOrder while pending |

## 5. Files to Modify

config/routes.ts already has checkout + orderSuccess. No header/layout changes (checkout lives in the (shop) group). Cart “Checkout” links now resolve.

## 6. Validation Checklist

- ☐ lint / typecheck / format / build green.

- ☐ Guest at /checkout → login → returns, cart merged.

- ☐ Saved-address select + add-new both work; default address pre-selected.

- ☐ COD places order → success page shows confirmed order.

- ☐ Online method initiates payment (redirect or pending→poll on success page).

- ☐ Order-create errors (stock/price) shown inline; cart invalidated after success.

- ☐ All inputs accessible (radio groups, labels, focus); summary is keyboard-usable.

## 7. Self-Review Criteria

Conversion UX (single page, sticky summary, minimal friction) · Correctness (server-authoritative totals/stock; idempotent payment) · DRY (AddressForm reused; CartLineItem reused in summary) · Security (auth-gated, no card data sent to MOCK) · Resilience (redirect/poll/pending) · Type safety · A11y.

## 8. Out of Scope

Order history / tracking / returns (Phase 8) · full address CRUD + default toggle (Phase 9) · real gateway adapters (backend) · saved cards.